NUNGE RETURNS: JARVIS-CLASS AUTONOMOUS SYSTEM - MASTER ACTION PLAN

Build a self-managing AI agent system with WhatsApp bot (Evolution API), multi-model AI (Gemini primary, ChatGPT fallback), autonomous task/ticket management, enterprise security, custom MCPs, and expanded services covering individuals + companies + obligation termination.

CURRENT STATE ANALYSIS

What exists today:

- Next.js 16 app with Supabase backend, Playwright-based KRA automation

- 6 paid services (KES 50 each): KRA PIN Registration, Password Reset, Email Change, Nil Returns Filing, NSSF Registration, SHIF Registration

- Company obligation checker (scrapes iTax PIN Checker for PAYE, VAT, Company IT, MRI, Resident Individual, Turnover Tax)

- M-Pesa payment integration (env vars present, STK push simulated)

- Session/transaction/returns/documents/partner management in Supabase

- No AI, no WhatsApp bot, no agent system, no MCPs, no advanced security

PHASE 1: EXPANDED SERVICES & COMPANY SUPPORT (Week 1-2)

1.1 Add Missing Services

- Company nil returns filing across all obligations (PAYE, VAT, Income Tax Company, MRI, Turnover Tax)

- Obligation termination/deregistration service (close dormant obligations via iTax)

- Business closure/deregistration from KRA

- Tax Compliance Certificate (TCC) request service

- KRA PIN retrieval (forgot PIN, recover by ID)

- Update services page, checkout, and pricing to include new services

- Add service routing logic to handle individual vs company flows

1.2 Update Marketing Materials

- Update marketing-strategy/01-SERVICE-FLOWS-DETAILED.md with company flows, obligation termination, TCC

- Add new email templates for company services

PHASE 2: AI AGENT CORE — "NUNGE JARVIS" (Week 2-4)

2.1 Multi-Model AI Engine (lib/ai/)

- lib/ai/model-router.ts — Intelligent model router: Gemini 2.0 Flash primary, GPT-4o fallback, automatic failover with latency tracking

- lib/ai/gemini-client.ts — Google Gemini API client with streaming, function calling, structured output

- lib/ai/openai-client.ts — OpenAI API client as backup with identical interface

- lib/ai/prompt-engine.ts — Centralized prompt management with versioning, A/B testing, injection-safe templating

- lib/ai/context-manager.ts — Conversation context window manager (sliding window, summarization for long chats)

- lib/ai/response-validator.ts — Validate AI outputs against schemas before executing actions

2.2 Agent Architecture (lib/agents/)

Inspired by OpenClaw's task decomposition model:

- lib/agents/orchestrator.ts — Master agent (JARVIS brain): receives requests, decomposes into tasks, delegates to sub-agents, monitors completion

- lib/agents/task-manager.ts — Task queue with priority, dependencies, retry logic, deadletter queue

- lib/agents/sub-agents/:

  - kra-filing-agent.ts — Handles all KRA filing (nil returns, individual, company, multi-obligation)

  - kra-pin-agent.ts — PIN registration, retrieval, validation

  - kra-account-agent.ts — Password reset, email change, obligation termination

  - nssf-agent.ts — NSSF registration and queries

  - shif-agent.ts — SHIF registration and queries

  - payment-agent.ts — M-Pesa STK push, payment verification, receipts

  - ticketing-agent.ts — Customer support ticket creation, escalation, resolution

  - security-agent.ts — Monitors for anomalies, prompt injection, API abuse

  - devops-agent.ts — System health checks, bug detection, auto-patching suggestions

- lib/agents/agent-registry.ts — Registry of all agents with capabilities, health status, load balancing

2.3 Task Control Center (app/admin/control-center/)

- Real-time dashboard showing all active tasks, agents, tickets

- Task queue visualization (pending, in-progress, completed, failed)

- Agent health monitoring (uptime, success rate, avg response time)

- Manual override controls for admin

- Auto-retry and escalation rules configuration

PHASE 3: WHATSAPP BOT — EVOLUTION API (Week 3-5)

3.1 Evolution API Integration (lib/whatsapp/)

- lib/whatsapp/evolution-client.ts — Evolution API v2 client (send/receive messages, media, buttons, lists)

- lib/whatsapp/webhook-handler.ts — Incoming message webhook processor

- lib/whatsapp/session-manager.ts — WhatsApp conversation state machine (per-user sessions)

- lib/whatsapp/message-templates.ts — Pre-approved message templates for each service

- lib/whatsapp/media-handler.ts — Handle document uploads (ID photos, etc.) via WhatsApp

3.2 WhatsApp API Routes (app/api/whatsapp/)

- app/api/whatsapp/webhook/route.ts — Webhook endpoint for Evolution API callbacks

- app/api/whatsapp/send/route.ts — Outbound message API

- app/api/whatsapp/status/route.ts — Connection status and health check

3.3 Conversational Flows

- Service menu (interactive list message with all services)

- KRA PIN registration flow (collect info → payment → process → deliver)

- Password reset flow (collect PIN + ID → verify → reset → deliver)

- Nil returns filing flow (individual & company with obligation selection)

- Obligation termination flow

- Payment flow (M-Pesa STK push triggered from chat)

- Ticket creation flow (escalate to human when AI can't resolve)

- Status check flow (check progress of existing requests)

3.4 Bot Intelligence

- Intent detection using Gemini (classify: service_request, support, status_check, greeting, unknown)

- Entity extraction (KRA PIN, ID number, phone number, email, obligation type)

- Multi-turn conversation handling with context preservation

- Handoff to human agent when confidence < threshold

- Proactive notifications (deadline reminders, filing confirmations)

PHASE 4: CUSTOM MCPs — MODEL CONTEXT PROTOCOLS (Week 4-6)

4.1 MCP Server Infrastructure (mcp-servers/)

- mcp-servers/kra-mcp/ — KRA iTax MCP server

  - Tools: validate_pin, check_obligations, file_nil_return, reset_password, change_email, terminate_obligation, get_tcc

  - Resources: KRA obligation types, tax periods, penalty rates

- mcp-servers/payment-mcp/ — Payment MCP server

  - Tools: initiate_mpesa_stk, check_payment_status, generate_receipt, process_refund

  - Resources: Payment methods, fee structures

- mcp-servers/nssf-shif-mcp/ — Social services MCP server

  - Tools: register_nssf, register_shif, check_registration_status

- mcp-servers/ticketing-mcp/ — Support ticketing MCP server

  - Tools: create_ticket, update_ticket, escalate_ticket, resolve_ticket, list_tickets

  - Resources: Ticket categories, SLA definitions, escalation rules

- mcp-servers/system-mcp/ — System management MCP server

  - Tools: health_check, get_metrics, report_bug, apply_patch, restart_service

  - Resources: System components, health thresholds

4.2 MCP Client (lib/mcp/)

- lib/mcp/client.ts — MCP client that connects agents to MCP servers

- lib/mcp/tool-registry.ts — Dynamic tool discovery and registration from MCP servers

- lib/mcp/resource-cache.ts — Cache MCP resources with TTL

PHASE 5: ENTERPRISE SECURITY (Week 5-7)

5.1 Prompt Injection Defense (lib/security/)

- lib/security/prompt-guard.ts — Multi-layer prompt injection detection:

  - Layer 1: Regex pattern matching (known injection patterns)

  - Layer 2: AI classifier (Gemini judges if input is adversarial)

  - Layer 3: Output validation (ensure AI response matches expected schema)

  - Layer 4: Canary tokens in system prompts to detect leaks

- lib/security/input-sanitizer.ts — Sanitize all user inputs before reaching AI or DB

- lib/security/rate-limiter.ts — Per-user, per-IP, per-endpoint rate limiting (token bucket algorithm)

5.2 API Security (lib/security/)

- lib/security/api-shield.ts — API protection layer:

  - HMAC request signing for all internal API calls

  - JWT with short TTL + refresh token rotation

  - API key management with scoped permissions

  - Request fingerprinting for anomaly detection

- lib/security/encryption.ts — AES-256-GCM encryption for sensitive data at rest (KRA credentials, PINs)

- lib/security/vault.ts — Secrets manager (env vars → encrypted vault with audit trail)

- lib/security/cors-config.ts — Strict CORS with origin whitelisting

5.3 Infrastructure Security

- lib/security/waf.ts — Web Application Firewall middleware (SQL injection, XSS, CSRF protection)

- lib/security/audit-logger.ts — Immutable audit log for all sensitive operations

- lib/security/threat-detector.ts — Real-time threat detection (brute force, credential stuffing, DDoS patterns)

- middleware.ts — Next.js middleware combining all security layers

5.4 Netflix/Tesla-Grade Patterns

- Zero-trust architecture — Every request authenticated + authorized, no implicit trust

- Circuit breaker pattern — For KRA API, M-Pesa, Evolution API (prevent cascade failures)

- Chaos engineering hooks — Inject failures in dev to test resilience

- Canary deployments — Gradual rollout infrastructure

- Mutual TLS for private server communication

- Content Security Policy headers hardened

PHASE 6: AUTONOMOUS OPERATIONS (Week 6-8)

6.1 Self-Managing Task System (lib/autonomous/)

- lib/autonomous/task-scheduler.ts — Cron-like scheduler for recurring tasks (deadline reminders, health checks, report generation)

- lib/autonomous/auto-healer.ts — Detect failed services, auto-restart, alert if unrecoverable

- lib/autonomous/bug-detector.ts — Monitor error logs, classify bugs, create tickets, suggest fixes

- lib/autonomous/patch-manager.ts — Apply safe patches (dependency updates, config changes) with rollback

- lib/autonomous/sla-monitor.ts — Track SLA compliance, auto-escalate breaches

6.2 Intelligent Ticketing (lib/autonomous/)

- Auto-create tickets from WhatsApp complaints, failed transactions, system errors

- AI-powered ticket classification (billing, technical, service, general)

- Auto-resolution for common issues (password reset failed → retry, payment timeout → refund)

- Escalation chain: AI → Senior AI → Human agent → Admin

- SLA tracking with automated breach notifications

6.3 System Observability

- lib/observability/metrics.ts — Custom metrics collection (Prometheus-compatible)

- lib/observability/tracing.ts — Distributed tracing for request flows

- lib/observability/alerting.ts — Alert rules with multiple channels (email, WhatsApp, webhook)

PHASE 7: PRIVATE SERVER DEPLOYMENT (Week 7-8)

7.1 Infrastructure

- Docker Compose setup: Next.js app + Evolution API + MCP servers + Redis + PostgreSQL

- Nginx reverse proxy with SSL termination, rate limiting, WAF rules

- Private server provisioning (Hetzner/DigitalOcean/AWS Lightsail)

- Automated backup strategy (DB snapshots, file backups)

- CI/CD pipeline (GitHub Actions → build → test → deploy)

7.2 Configuration

- docker-compose.yml — Full stack composition

- nginx/nginx.conf — Production Nginx config with security headers

- .github/workflows/deploy.yml — Automated deployment pipeline

- scripts/backup.sh — Automated backup script

- scripts/health-check.sh — Infrastructure health verification

NEW ENVIRONMENT VARIABLES NEEDED

env

# AI Models

GEMINI_API_KEY=

OPENAI_API_KEY=

AI_PRIMARY_MODEL=gemini-2.0-flash

AI_FALLBACK_MODEL=gpt-4o

# Evolution API (WhatsApp)

EVOLUTION_API_URL=http://localhost:8080

EVOLUTION_API_KEY=

EVOLUTION_INSTANCE_NAME=nunge-returns

# Security

ENCRYPTION_KEY=          # AES-256 key for data at rest

JWT_SECRET=              # JWT signing secret

HMAC_SECRET=             # API request signing

VAULT_MASTER_KEY=        # Secrets vault master key

# MCP Servers

MCP_KRA_PORT=3001

MCP_PAYMENT_PORT=3002

MCP_SOCIAL_PORT=3003

MCP_TICKETING_PORT=3004

MCP_SYSTEM_PORT=3005

# Redis (for rate limiting, caching, queues)

REDIS_URL=redis://localhost:6379

# Private Server

DEPLOY_HOST=

DEPLOY_USER=

DEPLOY_SSH_KEY=

NEW DEPENDENCIES

# AI

@google/generative-ai    # Gemini SDK

openai                   # OpenAI SDK

# WhatsApp

axios                    # HTTP client for Evolution API

# Security

jose                     # JWT handling

crypto-js                # Encryption utilities

helmet                   # Security headers

ioredis                  # Redis client for rate limiting

# MCP

@modelcontextprotocol/sdk  # MCP server/client SDK

# Infrastructure

bullmq                   # Job queue (Redis-backed)

pino                     # Structured logging

zod                      # Already present - schema validation

DATABASE SCHEMA ADDITIONS

New tables needed:

- ai_conversations — WhatsApp + web chat history

- ai_tasks — Agent task queue with status, dependencies

- tickets — Support tickets with SLA tracking

- ticket_messages — Ticket conversation thread

- security_events — Audit log for security events

- system_health_logs — Component health snapshots

- mcp_tool_executions — Log of all MCP tool calls

- agent_metrics — Agent performance tracking

- whatsapp_sessions — WhatsApp conversation state

FILE STRUCTURE (NEW)

nunge-returns/

├── lib/

│   ├── ai/                    # AI engine

│   ├── agents/                # Agent system

│   │   └── sub-agents/        # Specialized agents

│   ├── whatsapp/              # Evolution API integration

│   ├── mcp/                   # MCP client

│   ├── security/              # Enterprise security

│   ├── autonomous/            # Self-managing systems

│   └── observability/         # Metrics, tracing, alerting

├── mcp-servers/               # Custom MCP servers

│   ├── kra-mcp/

│   ├── payment-mcp/

│   ├── nssf-shif-mcp/

│   ├── ticketing-mcp/

│   └── system-mcp/

├── app/

│   ├── api/

│   │   ├── whatsapp/          # WhatsApp webhook + send

│   │   ├── ai/                # AI chat endpoints

│   │   ├── agents/            # Agent management API

│   │   ├── tickets/           # Ticketing API

│   │   └── mcp/               # MCP proxy endpoints

│   └── admin/

│       └── control-center/    # JARVIS dashboard

├── docker-compose.yml

├── nginx/

└── scripts/

PRIORITY ORDER

| Priority | Phase | Effort | Impact |
| --- | --- | --- | --- |
| P0 | Phase 2.1 — AI Engine | 1 week | Foundation for everything |
| P0 | Phase 5.1-5.2 — Security | 1 week | Must be first before any AI goes live |
| P1 | Phase 2.2 — Agent Architecture | 1 week | Core intelligence |
| P1 | Phase 3 — WhatsApp Bot | 1.5 weeks | Primary user channel |
| P1 | Phase 1 — Expanded Services | 1 week | Revenue expansion |
| P2 | Phase 4 — Custom MCPs | 1 week | Agent tooling |
| P2 | Phase 6 — Autonomous Ops | 1 week | Self-management |
| P3 | Phase 7 — Private Server | 0.5 week | Deployment |

Total estimated effort: 7-8 weeks for full implementation.

CLARIFYING QUESTIONS

Before I start building, please confirm:

- Gemini API key — Do you already have a Google AI Studio API key, or should I set up the code to accept it later?

- Evolution API — Is Evolution API already running somewhere, or do we include it in the Docker Compose setup from scratch?

- Private server — Do you have a server provider in mind (Hetzner, DigitalOcean, AWS), or should I plan for generic Docker deployment?

- Supabase vs self-hosted Postgres — Keep Supabase for DB, or migrate to self-hosted PostgreSQL on the private server?

- Priority — Should I start with the AI engine + security foundation (Phase 2.1 + 5), or do you want the WhatsApp bot first?

- Company services scope — For obligation termination, should this cover all obligation types (PAYE, VAT, Income Tax, etc.), or specific ones?